HUMANTRACE

Institutional Pilot — Internal Planning Document

CONFIDENTIAL — Owlume internal use only  |  March 2026

# 1. Pilot objective

To demonstrate that HumanTrace Institutional can reliably detect synthetic reasoning in loan application documents — at a false positive rate and scan speed suitable for operational use — in a structured 30-day engagement with a single partner bank.

This document is the internal planning counterpart to the external pilot proposal. It contains constraints, risks, and negotiating positions not for external distribution.

# 2. Success criteria

The pilot is considered successful if all five of the following are met at close:

| Criterion | Target | Measurement method |
| --- | --- | --- |
| Synthetic document detection rate | ≥80% | Analyst review of flagged vs unflagged cases |
| False positive rate | <15% | Analyst override log reviewed at close |
| Scan speed | <8 sec per document | Timed across 50 representative documents |
| Audit trail regulatory defensibility | Bank legal sign-off | Legal review of DilemmaNet log format |
| Analyst usability | ≥4/5 average rating | Post-pilot survey, 5 participating analysts |

On scan speed: current architecture is synchronous Python. For a loan manager reviewing 20–40 applications daily, >10 seconds per document creates friction that poisons usability scores regardless of accuracy. Speed must be measured and reported explicitly.

# 3. The primary blocker — procurement

The most likely cause of pilot failure is not technical and not legal. It is procurement: the bank’s internal processes for engaging new vendors. Even a frictionless product can stall for 3–6 months in vendor assessment, IT security review, and legal sign-off.

The strategy is to avoid procurement entirely for the pilot by structuring the engagement as a low-commitment proof of value rather than a vendor relationship.

## How to stay out of procurement

- Frame the pilot as a research collaboration, not a vendor engagement — no commercial terms, no invoicing, no software installation on bank systems during the pilot

- Use synthetic data (Option A below) — no DPA required, which is the document that triggers procurement review in most banks

- Keep the pilot sponsor at the fraud risk or operational risk level — if it escalates to IT or legal before the pilot starts, procurement is likely

- Do not send a formal proposal through procurement channels — deliver this document directly to the sponsor

Internal rule: if they ask to put us through vendor assessment before the pilot, the answer is ‘yes, after the readout.’ Not before.

# 4. Data privacy — secondary blocker

If we successfully avoid procurement, data privacy is the next obstacle. Three options should be presented to the bank; we recommend leading with Option A.

## Option A — Synthetic data (recommended for pilot)

We supply 300 synthetic loan application documents co-designed with the bank’s fraud team. No real applicant data involved. No DPA required. Fastest to start and least likely to trigger IT security review.

- Risk: bank may question whether synthetic data is representative of real fraud patterns

- Mitigation: invite their fraud team to co-design the dataset — they define the fraud typologies, we build the documents

## Option B — On-premise deployment

HumanTrace runs inside the bank’s infrastructure. No data leaves their environment.

- Risk: we cannot deliver this for the pilot — product is not yet cloud-packageable

- Position: roadmap commitment for the commercial agreement, not the pilot

## Option C — De-identified data under a DPA

Bank de-identifies a sample of real application documents. HumanTrace processes de-identified text only under a formal Data Processing Agreement.

- Risk: DPA execution takes 4–8 weeks and may trigger procurement review

- Position: the right path for the full commercial engagement, not the pilot

# 5. Pilot structure — 30 days

| Phase | Timing | Activities |
| --- | --- | --- |
| Setup | Days 1–5 | Dataset agreed; HumanTrace configured; analyst orientation (1hr); speed baseline measured |
| Live scanning | Days 6–25 | Analysts use HumanTrace on agreed document set; log overrides; weekly 30-min check-in |
| Readout | Days 26–30 | Accuracy + speed analysis; audit trail review; analyst survey; written report delivered |

Five analysts minimum. The usability score is meaningless below that number. Ten preferred if the sponsor can resource it.

# 6. What we need from the bank

- A named sponsor at fraud risk or operational risk level who can greenlight the pilot without procurement

- Five loan analysts available for one orientation session and daily use during the pilot window

- Agreement on data approach (Option A strongly preferred) within one week of first meeting

- One session with compliance team to review the DilemmaNet audit trail format

- Commitment to complete the post-pilot survey

# 7. Risks and mitigations

| Risk | Likelihood | Mitigation |
| --- | --- | --- |
| Sponsor escalates to IT/legal before pilot starts — triggers procurement | High | Frame as research collaboration; use synthetic data; keep below procurement threshold |
| Scan speed fails the <8 sec target on real hardware | Medium | Benchmark before the pilot; async processing and result caching can be added in a week if needed |
| False positive rate exceeds 15% on real-world document types | Medium | Validated at 6.7% on current dataset; collect override logs to recalibrate signal weights |
| ASIC/APRA compliance questions raised | Medium | Prepare one-page governance brief: output kind SIGNAL, human judgment owns all decisions |
| Analyst resistance — tool seen as replacing judgment | Medium | Orientation session leads with: HumanTrace signals only, analyst owns the decision |
| Bank DPA execution delays start | Low (if Option A) | Lead with Option A; DPA is Option C only |

# 8. Regulatory framing — ASIC/APRA

Two questions their compliance team will ask:

Does HumanTrace make credit decisions?

No. Every output carries the governance acknowledgment: “Human judgment required. HumanTrace did not decide.” The audit trail records the analyst as the decision-maker, not the tool.

Does HumanTrace store applicant data?

The BSE stores reasoning vectors derived from text — not the text itself. Under Option A no applicant data is processed at all.

# 9. Negotiating positions — internal only

Do not include this section in any document shared externally.

- Minimum viable pilot: 30 days, 5 analysts, synthetic data. Do not agree to a shorter window — it produces no statistically meaningful data.

- Pricing signal: the pilot is free. Commercial discussion starts at the readout, not before.

- On-premise deployment: cannot deliver for the pilot. If they insist, push to the commercial agreement as a 90-day post-pilot deliverable.

- Exclusivity: do not grant category exclusivity for a pilot. Reserve the right to approach other banks in parallel.

- Data ownership: all DilemmaNet logs generated during the pilot are Owlume’s intellectual property. Make this explicit in the pilot agreement.

- If they want to go through procurement anyway: agree, but insist the pilot runs concurrently — do not let procurement gate the start date.

# 10. Next actions before first meeting

- Benchmark scan speed on a VPS — measure full document scan end-to-end before making the <8 sec claim externally

- Get a demo instance running on a public URL (even a basic VPS) — essential for the orientation session

- Build the synthetic dataset: 300 documents, 200 genuine-style / 100 synthetic-fraud

- Prepare the external pilot proposal (companion document)

- Prepare a one-page ASIC/APRA governance brief for the compliance session

- Draft a model DPA template in case they push toward Option C

Owlume Pty Ltd  |  humantrace.au  |  Confidential — not for distribution